Chunky Norris — Product Backlog

Drogheda Animal Rescue  ·  v0.1 Draft  ·  25 February 2026  ·  Based on sessions 23 Feb + 25 Feb 2026

| P0 — Critical / DoA Compliance Grant funding at risk without this. Must be live before DoA review. | P1 — High / Core Operations Essential for DAR to function efficiently. MVP Phase 1. | P2 — Medium / Enhanced Operations Significant value add. Phase 2 after MVP stable. | P3 — Nice to Have / Scalability Commercial product features. Phase 3 / post-beta. |
| --- | --- | --- | --- |

## P0 — Critical: Department of Agriculture Compliance

| ID | Feature / Story | Module | Acceptance Criteria (abbreviated) | DoA Impact | Phase |
| --- | --- | --- | --- | --- | --- |
| P0-01 | Foster medication logging → Core DoA compliance workflow | Foster App | Animal, medication, dosage, weight, date/time, administrator, disposal method all captured → Completable in ≤3 steps → Species-specific medication dropdown | Critical | 1 |
| P0-02 | Medication disposal tracking → New: identified in Wednesday session | Foster App | Disposal method is a required field on every treatment log → Options: completed, returned to vet, disposed, retained, ongoing | Critical | 1 |
| P0-03 | Administrator auto-capture → Who gave the medication | Foster App | Logged-in user identity auto-attached to every treatment record → Cannot be overridden by foster → Admin can correct if needed | Critical | 1 |
| P0-04 | Treatment history audit log → Full per-animal log | Admin + Foster | Chronological list of all treatments per animal → Filterable by date range, medication type → Exportable to CSV and PDF | Critical | 1 |
| P0-05 | CSV export — all data → DoA Part B submission | Admin Back Office | Any data entity exportable to CSV → Filter by year, species, outcome, treatment type → No data should be trapped in the app | Critical | 1 |
| P0-06 | Animal throughput report → DoA annual statistics | Admin Back Office | Count of animals by year: intake, outcome (adopted/PTS/reclaimed/still in care) → Broken out by species → TNR reported separately | Critical | 1 |
| P0-07 | TNR separate module + reporting → DoA requires separate stream | Admin Back Office | TNR records in separate module with own reporting → Transfer-to-rehoming pathway to main register → Exportable separately for DoA | Critical | 1 |
| P0-08 | Official animal naming convention → Invoice reconciliation + DoA audit trail | Admin Back Office | Structured name field enforced: Location + Source + Descriptor + Initials → Separate nickname field for foster use → Official name used on all DoA and vet-facing outputs | Critical | 1 |

## P1 — High Priority: Core Operations (MVP Phase 1)

| ID | Feature / Story | Module | Acceptance Criteria (abbreviated) | DoA Impact | Phase |
| --- | --- | --- | --- | --- | --- |
| P1-01 | Animal register (full CRUD) → Replaces Excel spreadsheet | Admin Back Office | Create, read, update, delete animal records → All fields from data model captured → Real-time sync across all users | High | 1 |
| P1-02 | Foster mobile app — assigned animals view → Foster sees only their animals | Foster App | Foster sees only animals currently assigned to them → Includes nickname, official name, DAR ID, conditions, weight → Access revoked automatically when deassigned | High | 1 |
| P1-03 | Foster assignment workflow → Admin assigns pets to fosters | Admin Back Office | Admin assigns one or more animals to a foster → Foster receives notification → Animal appears in foster's app immediately → Assignment history logged | High | 1 |
| P1-04 | Role-based access control → GDPR + security requirement | Infrastructure | 4 roles: Admin, Field Admin, Foster, Home Checker → Each role sees only appropriate data → Enforced at API level, not just UI | High | 1 |
| P1-05 | Vet visit logging → Weight capture + DoA invoice trail | Admin + Foster | Date, clinic, weight recorded, reason, booking source → Weight updates animal's current weight → Vet reference numbers supported (All Pets has ID system; Westgate name-only) | High | 1 |
| P1-06 | Vet appointment request flow → Two-tier permission system | Foster App + Admin | Foster without permission: submits request → admin receives → books → schedule updated → Foster with permission (checkbox): books directly → admin notified → Scheduled appointments visible in foster's app | High | 1 |
| P1-07 | Animal intake form (mobile admin) → Field capture of new rescues | Mobile Admin | Full intake form completable on mobile → Eircode / location lookup for found address → Species dropdown triggers species-relevant fields → Record created immediately in live database | High | 1 |
| P1-08 | Data migration from existing Excel → No data left behind | Infrastructure | Cat register (2022–present) imported as structured records → Unstructured notes imported as 'Legacy notes' field → TNR data (2004–present) imported with gap flagging → Migration does not block launch | High | 1 |
| P1-09 | GDPR compliance: PII protection + right to deletion → Legal requirement | Infrastructure | Volunteer PII anonymised on deletion request (name replaced with VOL-ID) → Operational history retained with anonymised reference → Data export on request → Audit log of anonymisation actions | High | 1 |
| P1-10 | Volunteer registration + management → Replaces deleted Google Drive form | Admin Back Office | Digital registration form with code of conduct sign-off → Track areas of volunteering, start/end dates → Active / inactive status with access revocation → Reference generation for ex-volunteer enquiries | Medium | 1 |

## P2 — Medium Priority: Enhanced Operations (Phase 2)

| ID | Feature / Story | Module | Acceptance Criteria (abbreviated) | DoA Impact | Phase |
| --- | --- | --- | --- | --- | --- |
| P2-01 | Adoption module → Full adoption record + agreement generation | Admin Back Office | Adopter record creation with animal link → Adoption agreement PDF generation (auto-populated from animal record) → Dog licence number capture → 28-day cooling-off period tracking (dogs only) → Medication handoff summary auto-generated from treatment log | High | 2 |
| P2-02 | Home check digitisation → Replaces 35-question email process | Mobile Admin | Digital 35-question form, completable on mobile during visit → Garden / property assessment with notes → Outcome: Approved / Approved with conditions / Declined → PDF generated for DoA and DAR records | High | 2 |
| P2-03 | Foster agreement digital form → Replaces paper system | Admin Back Office | One-time foster sign-up form (not per animal batch) → Equipment tracking: beds, litter boxes, carriers → PDF sent to foster after signing → Re-assignment notification (not full re-sign) for subsequent animals | Medium | 2 |
| P2-04 | DoA report package → One-click grant application support | Admin Back Office | Select year → system generates: throughput summary, medication log, TNR summary, outcome breakdown → Export as PDF (DoA submission) and CSV (data analysis) → Drill-down to individual animal records available | High | 2 |
| P2-05 | Board dashboard → Real-time rescue statistics | Admin Back Office | Current animals in care (by species) → Adoption rates YTD → Medication compliance rate → Open vet appointments → Suitable for board meeting presentation | Medium | 2 |
| P2-06 | Photo storage for animals → Identification + adoption use | Admin + Foster | Upload and display photos per animal record → Phase 2 due to storage cost implications → Cloud storage with monitoring | Low | 2 |
| P2-07 | TNR mobile data capture → Field volunteers log directly | Mobile Admin | Mobile-optimised TNR intake form → Location services / Eircode lookup → Replaces email-in workflow that only Rafael uses → Offline capability for poor signal areas | High | 2 |
| P2-08 | Invoice reconciliation support → Audit trail for vet bills | Admin Back Office | Filter animals by vet clinic and date range → Cross-reference official names against invoice line items → Export animal list with vet reference numbers for invoice matching | Medium | 2 |

## P3 — Nice to Have: Scalability & Commercial Features (Phase 3)

| ID | Feature / Story | Module | Acceptance Criteria (abbreviated) | DoA Impact | Phase |
| --- | --- | --- | --- | --- | --- |
| P3-01 | Medication protocol automation → Deworming schedules with reminders | Foster App | Start a named protocol (e.g. kitten deworming) → generates treatment reminders at correct intervals → Kittens: Locuperazol every 2 weeks from 2–3 weeks; solid wormer monthly to 6 months → Push or in-app notifications | Medium | 3 |
| P3-02 | Educational popup system → Medication guidance for fosters | Foster App | '?' button beside each medication shows: what it treats, correct dosage method, protocol notes → Content based on Lisa's existing vet guidance documents → Reduces calls to Lisa for basic medication questions | Low | 3 |
| P3-03 | Volunteer training record integration → DoA training evidence | Admin Back Office | Record training completed by each volunteer: type, date, delivered by → Export for DoA Part A submission → Identified as DoA focus area in 2025 review | Medium | 3 |
| P3-04 | Operational policy / document library → Central knowledge base | Admin Back Office | Upload and manage operational documents: dog handbook, cat handbook, medication policy, cleaning protocols → Grant read access to volunteers → Version control with update dates | Low | 3 |
| P3-05 | Multi-rescue architecture → SaaS commercialisation | Infrastructure | Separate data namespacing per rescue organisation → Organisation-level admin accounts → Configurable species, medication lists, and DoA fields per rescue → Pricing / subscription management | Low | 3 |
| P3-06 | PWA (Progressive Web App) → Home screen install without app store | Infrastructure | Service worker for offline capability → Add to home screen prompt → Push notifications for vet appointment reminders, treatment alerts | Low | 3 |
| P3-07 | Advanced analytics → Rescue performance insights | Admin Back Office | Average days in care by species → Adoption success rate trends → Medication cost tracking → Foster performance (treatment compliance rate) | Low | 3 |

— END OF BACKLOG —

Chunky Norris v0.1 · Drogheda Animal Rescue · February 2026